Scrum Report
# Scrum 1
GIT Revision (Date and Time): 18:33 Nov. 6th

Access: http://cs.smith.edu/~220a-ah/ – or – run locally from GIT repository (index.html)

Original implementation goals (as set in project proposal):
Ability to graph electricity usage in buildings or groups of buildings in canvas

Modified implementation goals (original implantation goals that you removed or modified, or new goals that you added, based on your experience in previous scrums):
N/A

Implementation (what you have actually implemented):
- Ability to graph electricity usage by buildings
- Ability to select buildings or groups of buildings added
- Ability to select time added
- Note: mouse over capabilities not completely functional, to be completed in next scrum

Estimated hours (before implementation): Didn’t estimate

Scrum Start Date: Nov. 1th Scrum End Data: Nov. 6th	Estimated effective hours: 10? Didn’t track

Percentage completed (how many percent of your original / modified goals did you end up implementing)
100 %

# Scrum 2
GIT Revision (Date and Time): 11/24/2015, 11:05

Access: http://cs.smith.edu/~220a-ah/scrum2/ – or – run locally from GIT repository (index.html)

Original implementation goals (as set in project proposal):
- Interactive time slider which changes the data displayed appropriately
- Ability to select buildings or groups of buildings to display

Modified implementation goals (original implantation goals that you removed or modified, or new goals that you added, based on your experience in previous scrums):
- Remove: ability to select buildings to display (already completed)
- Add: Ability to select a start date

Implementation (what you have actually implemented):
- Interactive time slider which changes data for all timeScales
- Ability to select a start date (between 8/2012 and 11/2015, based on data)

Estimated hours (before implementation): 16

Scrum Start Date: Nov. 10th Scrum End Data: Nov. 23	Estimated effective hours: 15

Percentage completed (how many percent of your original / modified goals did you end up implementing)
100 %

# Scrum 3
GIT Revision (Date and Time): Dec 18, 8:55pm

Access: http://cs.smith.edu/~220a-ah/ – or – run locally from GIT repository (index.html)

Original implementation goals (as set in project proposal):
- Smooth transitions through time to achieve a nice effect
- Polishing up the code, documentation
- Finishing stylistic touches on the interface and visualization
- Ensuring compatibility across devices and browsers

Modified implementation goals (original implantation goals that you removed or modified, or new goals that you added, based on your experience in previous scrums):
- Ensure compatibility across devices
- Create nice HTML framework + description of project to make it appear complete

Implementation (what you have actually implemented):
- Compatibility across devices
- HTML framework
- Complete JSDocs and UML diagram
Estimated hours (before implementation): 16

Scrum Start Date: 12/15	Scrum End Date: 12/18	Estimated effective hours: 9

Percentage completed (how many percent of your original / modified goals did you end up implementing)
100 %